TERMS OF REFERENCE (ToR)

Background:

The Services Department under the Tourism Council of Bhutan (TCB) is responsible for development of tourism related infrastructure such as construction and maintenance of trek routes, campsites, roadside amenities including restroom and cafeteria in the country. The Department proposes to carry out the development of restrooms at Khamsum Yulley Namgyel in Punakha and Rinchending in Phuntsholing under Chhukha Dzongkhag and construction/maintenance of trails and campsites along the Jumolhari trek route during the FY 2013-14. Thus, the construction works to be completed by June 2014.

Therefore, the Services Department would like to hire a local consultancy firm for preparing the tender document including preparation of cost estimates for civil and electrical works.

Objective:

The overall objective of the consultancy service is to prepare a tender document and supervision of the following:

- Construction of cafeteria and restrooms at Rinchending in Phuntsholing.

- Construction of restrooms, wastebin, signage along trail at Khamsum Yulley Namgyal in Punakha

- Construction/renovation of restroom at Thangthangkha along the Jomulhari trek route.

- Construction/renovation of restroom at Jangothang campsite at Jumolhari base camp.

Scope of Work:

The Consultancy firm shall prepare budgetary cost estimate as per the design and drawings provided by TCB’s Architects for the construction of cafeteria and restrooms at Rinchending in Phuntsholing, construction of restrooms, waste bin, signage along the trail at Khamsum Yulley Namgyal in Punakha, construction and renovation of restroom at Thangthangkha and Jangothang campsite along the Jomulhari trek route.

The bill of quantities (BOQ) shall be prepared using the latest Bhutan Schedule of Rates (BSR) for items covered by the BSR. For items not covered in the BSR, rate analysis shall be carried out using the prevailing market rates of the material.

Prepare detail tender document and evaluate bids received for the purpose of selecting competent contractor to execute the work.

Carry our contract management including, regular monitoring or supervision of construction sites in order to ensure that the construction is being carried out as per the approved designs and drawings also to monitor the quality, measurement, verification of bills and maintain measurement book (MB).

Qualification:

The Civil Engineer should have minimum educational qualification of Bachelor of Engineering in civil or equivalent with at least 1 years of field experience.

The Electrical Engineer should have minimum educational qualification of Diploma in electrical engineering with minimum of 3 years of field experience OR Bachelor of electrical engineering with minimum of 1 year of field experience.

Any other personnel requirement shall be the responsibility of the consultancy firm.

Required Documents

- A detailed proposal including the work plan with clear timeframe.

- Consultancy fees for carrying out the work.

- Valid consultancy license and Tax certificate.

- 2% security deposit of the bid amount in the form demand draft/Bank guarantee.

- Curriculum Vitae of the consultants.

Submission:

The sealed bid should be addressed to the Offtg. Head, Services Department, Tourism Council of Bhutan, Thimphu.  The eligible firms may submit their bids on or before 16th December 2013. The bids will be opened on 18th December 2013 at 2 PM.